BHADALE IT

Proposal Development & Pricing Framework

Australia SME / Government Procurement Training — Reference Notes

Purpose: Reference guide developed from the proposal-writing and pricing exercise. Use this framework after the Bid/No-Bid stage and adapt it to the requirements of each individual opportunity.

1. Simple Proposal — Five Key Points

1.1 Introduction

Thank the customer for the opportunity. Summarise what is being proposed in one sentence. State whether Bhadale IT is willing to amend or refine the proposal to better suit the customer's requirements.

Example structure: “Bhadale IT proposes to undertake a defined technical proof-of-concept to assess, design and demonstrate [solution] against the customer's stated requirements. We would be pleased to refine the proposed approach in consultation with the customer.”

1.2 Background

Summarise Bhadale IT's relevant skills and experience and explain why the opportunity is relevant. Keep this section concise and focused on evidence relevant to the customer's requirement.

Use the Business Pitch / Capability Statement as the source for the company summary.

Highlight relevant AI, Quantum AI, cloud, data, cybersecurity, software and systems-engineering capabilities.

Distinguish established capability from R&D, prototypes and future offerings.

Avoid unrelated company history.

1.3 Deliverables

Clearly state what Bhadale IT will deliver if selected, who will deliver it, relevant recent work, and what Bhadale IT cannot deliver.

Technical assessment

Architecture / design

Prototype or proof of concept

Digital-twin model

Simulation / emulation

Software components

Evaluation and technical report

Recommendations

Demonstration and documentation

Identify delivery personnel and any partners/subcontractors actually engaged.

Explicitly state exclusions, dependencies and capabilities that are outside the agreed scope.

1.4 Timeline

Provide a realistic high-level delivery schedule. State assumptions such as customer information availability, system/data access, review availability, third-party services, hardware, licences and remote/on-site requirements.

| Indicative stage | Typical activity |
| --- | --- |
| 1. Requirements & discovery | Confirm objectives, scope, constraints and acceptance criteria |
| 2. Architecture / baseline | Define technical architecture and baseline approach |
| 3. Prototype / simulation | Develop the agreed prototype, simulation or emulation |
| 4. Testing & evaluation | Run agreed tests and evaluate results |
| 5. Demonstration | Demonstrate the solution against agreed scenarios |
| 6. Final report & recommendations | Deliver documentation, findings and next-step recommendations |

1.5 Responsibilities

Define the customer's responsibilities as well as Bhadale IT's responsibilities.

| Bhadale IT | Customer |
| --- | --- |
| Technical architecture | Provide requirements and objectives |
| PoC development | Provide required information / data |
| Simulation / emulation | Provide agreed system access where applicable |
| Testing and evaluation | Provide subject-matter experts |
| Documentation | Review and provide feedback / approvals |
| Demonstration | Attend agreed demonstrations and acceptance activities |

2. Pricing the Proposal

Pricing should account for the full cost of delivering the engagement, not only the most visible direct delivery costs.

2.1 Count All Costs

Engineering / research time

Software development

Cloud computing

QPU / QAI resources where applicable

Data and storage

Software licences

Hardware

Subcontractors

Project management

Documentation

Meetings

Travel

Insurance

Accounting / administration

Security and compliance requirements

Contingency

Overheads

Profit / margin

2.2 Indemnities and Warranties

Review what the contract requires Bhadale IT to indemnify and warrant. Distinguish technical commitments from legal guarantees and ensure that PoC results are described within defined assumptions and test conditions.

2.3 Liabilities

Liability cap

Consequential loss

Indemnities

Data and security liability

Third-party claims

IP infringement

Professional liability

Insurance requirements

Customer-caused delays or failures

Contractual risk can affect the commercial price and should be reviewed before finalising the proposal.

2.4 Intellectual Property

For Bhadale IT, explicitly distinguish pre-existing/background IP, customer-specific deliverables and any new/foreground IP.

| IP category | Working definition |
| --- | --- |
| Background IP | QAI frameworks, methodologies, software, models, architectures, know-how and other IP existing before the engagement. |
| Project deliverables | Specific artefacts created for the customer under the agreed engagement. |
| New / foreground IP | New inventions, improvements or developments created during the project; ownership and licensing should be expressly agreed. |

Do not accidentally transfer ownership of Bhadale IT's broader QAI platform or pre-existing IP through a small PoC contract. The proposal and contract should define the intended IP arrangement.

2.5 Government Approvals and Licences

Australian licences

Security clearances

Industry certifications

Cloud/vendor licences

Data permissions

Regulatory approvals

Site access

Export/import permissions

Other statutory requirements

2.6 Renewing or Ending the Relationship

Initial contract period

Renewal options

Extension pricing

Notice periods

Early termination

Payment for completed work

Treatment of partially completed deliverables

IP upon termination

Data return / deletion

Transition / handover requirements

3. Integrated Bhadale IT Procurement Workflow

1. Observe — find relevant opportunities.

2. Potential Fit — determine whether the opportunity relates to Bhadale IT / QAI capabilities.

3. Eligibility Check — confirm legal, geographic, supplier and tender-specific eligibility.

4. Bid / No-Bid — apply the 12-question checklist.

5. Proposal — Introduction → Background → Deliverables → Timeline → Responsibilities.

6. Pricing & Commercial Review — costs → margin → liability → IP → licences → renewal / termination.

7. Final Compliance Check — confirm every mandatory requirement and attachment.

8. Submit — submit through the required procurement channel before the deadline.

4. Practical Proposal Principles

Make the proposal easy for the customer to evaluate against its stated requirements.

Keep initial proposals appropriately small and technically precise where the opportunity is a study or PoC.

Make scope, assumptions, responsibilities, risks, price and IP boundaries clear.

Do not overstate capabilities, completed work, customers or Australian presence.

Use evidence-based claims and distinguish commercial delivery from internal R&D and prototypes.

Price the whole engagement, including indirect costs and contractual risk.

Treat IP as a deliberate commercial term rather than an automatic transfer.

Check eligibility and contractual requirements before investing significant proposal effort.

Reference draft — adapt to the requirements of each individual opportunity