QAI Global Accounting & Grants Management Framework

Accounting Foundation • Grant Compliance Layer • Project Financial Control • Evidence • Claims • Audit

Global / Multi-Jurisdiction Reference Architecture for QAI

# 1. Purpose

This document defines a reusable, jurisdiction-aware accounting and grants-management operating model for QAI/Bhadale IT. It separates ordinary accounting from grant eligibility, project financial control, evidence management, claims and acquittal. It is designed to work with commercial accounting platforms such as Xero and, as scale increases, Sage Intacct or other ERP/grant platforms.

# 2. Core Principle

Accounting is not the same as grant compliance. Accounting records what was spent. Grant control determines whether expenditure maps to an approved project, budget line and funding source, is eligible under the applicable agreement, has required evidence, and can be claimed.

| Layer | Question | Responsibility |
| --- | --- | --- |
| Accounting | What happened financially? | GL, AP/AR, banking, payroll, tax, payments |
| Project control | Why was it spent? | Project, phase, work package, activity, resource |
| Grant compliance | Can it be claimed? | Eligibility, budget, funding rules, period, allocation |
| Evidence | Can we prove it? | Invoice, receipt, contract, timesheet, approval, payment |
| Claims | What should be requested? | Claim preparation, reimbursement, remaining funding |
| Reporting/Audit | Can we reconcile it? | Budget-to-actual, variance, acquittal, audit trail |

# 3. Reference Architecture

Recommended architecture: use a conventional accounting/ERP platform as the financial foundation and place the QAI Grant Financial & Compliance Layer above it.

QAI Grant Compliance Layer — grant rules, eligibility, project mapping, budget control, evidence, claims, reporting

Project / Work Package Control — grant agreement, project, phase, work package, activity, resource

Accounting / ERP Layer — Xero, Sage Intacct, MYOB, Zoho Books, QuickBooks or other approved platform

Country & Tax Layer — Canada, Australia, India and future jurisdictions

# 4. Recommended Platform Strategy

| Stage | Accounting approach | QAI compliance approach |
| --- | --- | --- |
| Stage 1 – Establishment | Xero or comparable SME accounting platform | Excel/register-based compliance layer + grant accountant |
| Stage 2 – Multiple projects/grants | Xero + project/expense integrations | Controlled grant register + evidence and claim workflows |
| Stage 3 – Greater complexity | Evaluate Sage Intacct or comparable ERP | Integrated dimensional/project/grant controls |
| Stage 4 – International scale | Multi-entity / multi-currency ERP architecture | Jurisdiction-specific rule sets over common QAI data model |

Xero is attractive as an operational foundation because of its international/multi-currency orientation and project/accounting capabilities. Sage Intacct is a candidate for a more advanced financial-control environment as projects, grants, entities, dimensions and reporting requirements grow. Final selection should be based on requirements, local availability, pricing, integrations and accountant support.

# 5. QAI Grant Financial & Compliance Layer

| Module | Purpose |
| --- | --- |
| 1. Grant Agreement Register | Program, agreement, dates, funding, conditions, reporting and contacts |
| 2. Approved Budget & Cost Categories | Approved budget lines, limits, funding percentages and amendments |
| 3. Transaction & Evidence Register | Link actual expenditure to project activities and evidence |
| 4. Eligibility Engine / Checklist | Determine eligible, ineligible or pending status against rules |
| 5. Claims & Reimbursement Register | Track claim periods, submitted, approved and reimbursed amounts |
| 6. Financial Reporting & Acquittal | Reconcile budget, actual eligible costs, claims and final reporting |

# 6. Canonical Financial Traceability

Grant Opportunity → Proposal & Budget → Grant Agreement → Project → Work Package → Accounting Transaction → Eligibility → Evidence → Claim → Reimbursement → Acquittal

Financial direction: Bank/Payroll/Invoice → Accounting → Project → Grant → Claim.

Engineering direction: Economic objective → Project → Work Package → Activity → Resource → Expense → Evidence → Outcome.

No expenditure should be claimed merely because it appears in an accounting ledger or original proposal.

# 7. Recommended Excel Workbook / Control Pack

The initial implementation can be built with a controlled Excel workbook before purchasing specialist grant-management software. Each sheet should have a unique ID and controlled status fields.

| Sheet | Purpose | Key fields |
| --- | --- | --- |
| 01_Grant_Master | Funding opportunity/award master | Grant ID, program, jurisdiction, funder, status, dates |
| 02_Agreement_Master | Executed agreement controls | Agreement ID, grant ID, dates, conditions, reporting |
| 03_Project_Master | Project structure | Project ID, domain, owner, location, grant, status |
| 04_Work_Package_Master | Project activities | WP ID, milestone, activity, owner, dates, budget |
| 05_Budget_Master | Approved financial baseline | Budget line, category, approved amount, grant share, applicant share |
| 06_Cost_Category_Master | Standard cost taxonomy | Category, subcategory, treatment, jurisdiction |
| 07_Eligibility_Rules | Grant-specific rules | Rule ID, eligible status, conditions, evidence required |
| 08_Expense_Register | All project transactions | Expense ID, supplier, date, amount, tax, project, WP |
| 09_Labour_Timesheet | Project labour evidence | Person, role, period, hours, project, WP, approval |
| 10_Procurement_Register | Purchases/contracts | PO, supplier, quote, contract, approval, expense link |
| 11_Asset_Register | Equipment/capital items | Asset ID, cost, location, grant, ownership, evidence |
| 12_Evidence_Register | Audit evidence | Evidence ID, type, document, transaction, location, status |
| 13_Eligibility_Assessment | Transaction-level review | Expense ID, rule, eligible %, eligible amount, reviewer |
| 14_Claim_Register | Grant claims | Claim ID, period, eligible cost, grant share, submitted, approved |
| 15_Reimbursement_Register | Cash recovery | Claim ID, amount, date, bank receipt, variance |
| 16_Budget_Variance | Budget control | Approved, actual, eligible, claimed, remaining, forecast |
| 17_Change_Register | Budget/agreement changes | Change ID, reason, impact, approval, effective date |
| 18_Reporting_Calendar | Compliance deadlines | Report, due date, owner, status, submission evidence |
| 19_Funding_Source_Register | Prevent double funding | Expense, source, allocation, contribution, restrictions |
| 20_Audit_Checklist | Audit/acquittal readiness | Requirement, evidence, owner, status, review date |

# 8. Core Transaction Model

| Field | Example |
| --- | --- |
| Expense ID | EXP-2026-0042 |
| Grant ID | GRANT-CA-001 |
| Project ID | QAI-DF-001 |
| Work Package | WP-03 Simulation |
| Activity | QAI experiment execution |
| Supplier | Quantum backend provider |
| Date | Within approved grant period |
| Currency | CAD / AUD / INR / USD |
| Gross amount | 12,000 |
| Tax/GST/HST | As applicable |
| Accounting category | Compute services |
| Eligibility | Pending / Eligible / Ineligible |
| Eligible percentage | Per agreement/rule |
| Eligible amount | Calculated after review |
| Evidence | Invoice + payment record |
| Approval | Project/finance approval |
| Claim | Claim-02 |

# 9. Important QAI Cost Categories

These are candidate categories for screening, not universal statements of eligibility. The applicable grant agreement and jurisdiction-specific rules control.

| Cost | QAI control requirement |
| --- | --- |
| Local liaison salary | Employment/payroll + project allocation + approved timesheets |
| Local engineer salary | Payroll + actual project hours + timesheets + approved work package |
| Offshore engineering | Explicitly test geographic/program eligibility before allocation |
| Quantum backend/QPU | Supplier invoice + approved experiment/work package + project period |
| HPC/cloud compute | Usage records + invoice + project linkage + approved activity |
| Colocation | Agreement/invoice + allocation basis + project/location linkage |
| Hardware/equipment | Procurement evidence + asset record + ownership/location + applicable tax/depreciation treatment |
| Software/licences | Invoice/licence + project purpose + approved category |
| Travel | Authorisation + receipts + travel evidence + project purpose |
| Contractors | Contract + scope + invoice + deliverable + eligibility + payment |
| Overhead | Only where funding agreement permits it and defines the method |
| In-kind contribution | Document valuation and treatment according to funding rules |

# 10. Local vs Offshore Cost Boundary

QAI should maintain an explicit geographic cost classification. Local project costs may be potentially eligible where the program permits them; offshore QAI engineering may remain company capability or applicant contribution but must not be represented as grant-eligible without documented authority.

| Classification | Treatment |
| --- | --- |
| Local project cost | Screen for eligibility under grant agreement |
| Offshore project cost | Screen explicitly for geographic eligibility; do not assume eligibility |
| General corporate cost | Separate unless agreement permits |
| Applicant contribution | Track separately from grant-funded expenditure |
| Third-party contribution | Track source, valuation and restrictions |
| Shared cost | Document allocation methodology and prevent double funding |

# 11. Budget Control Model

Approved Budget → Actual Cost → Eligible Cost → Claimed Cost → Reimbursed Cost → Remaining Budget

| Metric | Meaning |
| --- | --- |
| Approved Budget | Latest formally approved baseline |
| Actual Cost | Actual expenditure recorded in accounting |
| Actual Eligible Cost | Portion determined eligible under agreement |
| Claimed Cost | Eligible amount submitted |
| Approved/Reimbursed | Amount accepted/paid by funder |
| Forecast Remaining | Expected future expenditure |
| Variance | Approved/forecast/actual difference requiring review |

# 12. Grant Application → Accounting Continuity

Proposal: Problem → Solution → Work Packages → Budget

Award: Approved activities → Approved budget → Conditions

Delivery: Transactions → Timesheets → Procurement → Evidence

Control: Eligibility → Budget variance → Forecast → Change requests

Claim: Eligible expenditure → Applicant contribution → Grant claim

Closeout: Reconciliation → Acquittal → Audit evidence → Lessons learned

# 13. Compliance Checklist

| Control | Question |
| --- | --- |
| Applicant | Is the legal entity eligible for this program? |
| Project | Is the project within approved geography, sector and activity scope? |
| Period | Was the cost incurred within the eligible period? |
| Budget | Does the cost map to an approved budget category? |
| Necessity | Is expenditure necessary for the approved activity? |
| Reasonableness | Is the amount reasonable and supported? |
| Eligibility | Does the agreement permit this cost type? |
| Allocation | If shared, is there a documented allocation method? |
| Evidence | Are invoice, receipt, payment and required records available? |
| Labour | Are timesheets/payroll/project allocations available where required? |
| Procurement | Were procurement/quote/approval requirements followed? |
| Tax | Is GST/HST/tax treatment correctly recorded? |
| Double funding | Has the cost been excluded from overlapping claims where prohibited? |
| Approval | Has responsible project/finance officer approved it? |
| Claim | Does the claim reconcile to accounting records? |
| Reporting | Can financial reporting reconcile to budget and ledger? |
| Audit | Can an independent reviewer reproduce the transaction trail? |

# 14. Canada / Australia Jurisdiction Layer

| Dimension | Canada | Australia |
| --- | --- | --- |
| Currency | CAD | AUD |
| Tax layer | GST/HST and applicable tax rules | GST and applicable tax rules |
| Funding levels | Federal / provincial / other | Federal / state / territory / other |
| Accounting platform | Xero/Sage/etc., subject to local availability | Xero/Sage/etc., subject to local availability |
| Grant rules | Program/agreement specific | Program/agreement specific |
| Local cost rules | Check geography and program conditions | Check geography and program conditions |
| Reporting | Agreement-specific | Agreement-specific |
| Common QAI layer | Same data model and controls | Same data model and controls |

This is an architecture pattern, not tax or legal advice. Each grant agreement and tax rule set must be reviewed separately.

# 15. Roles & Segregation of Duties

| Role | Primary responsibility |
| --- | --- |
| Founder / Executive | Commercial strategy, final authorization and funding decisions |
| Project Manager | Project/work-package control and delivery evidence |
| Technical Lead | Technical necessity, resource usage and experiment evidence |
| Grant/Finance Accountant | Eligibility, accounting, allocations, claims and financial compliance |
| Local Liaison | Local coordination, records, meetings and approved project activities |
| Grant Specialist | Program interpretation and application/compliance advice |
| External Auditor/Reviewer | Independent review where required |

Where practical, the person creating a transaction should not be the sole person determining its grant eligibility and approving the final claim. Controls should remain proportionate to project size.

# 16. Recommended Grant Accountant Profile

Government grant and contribution-agreement experience

Project accounting and budget-to-actual reporting

Eligible/non-eligible expenditure assessment

Payroll and timesheet allocation

Contractor and procurement controls

Capital/equipment and asset treatment

Cloud/HPC/technology expenditure familiarity

Grant claims, reimbursements and acquittals

Audit evidence and document retention

Multi-currency and cross-border accounting awareness

Canada and/or Australia experience as relevant

Xero/Sage or equivalent platform experience

# 17. Implementation Sequence

Define the QAI global financial and grant data model.

Create the Excel control workbook and ID conventions.

Select the initial accounting platform (Xero or equivalent).

Engage an accountant with government-grant/project-accounting experience.

Use one real or representative QAI grant/project as the controlled test case.

Map every approved budget line to work packages and cost categories.

Implement transaction-level eligibility and evidence controls.

Run a mock claim before submitting the first real claim.

Review the accountant's audit/acquittal workflow.

Automate integrations only after the manual control model is proven.

Reassess Sage Intacct or another ERP when project/entity/grant complexity justifies migration.

# 18. Design Principles

Accounting system is the financial system of record.

Grant agreement is the authority for eligibility.

QAI compliance layer provides project/grant traceability.

No automatic assumption that a cost is eligible.

Budget baseline is controlled and versioned.

Every claim reconciles to actual accounting records.

Every material claimable cost has auditable evidence.

Offshore/local boundaries are explicitly recorded.

Funding sources are tracked to prevent double funding.

Common global data model; jurisdiction-specific rule sets.

Technology vendor can change without losing QAI financial-control IP.

Start with controlled Excel + accountant; automate as volume justifies.

# 19. Workbook Naming Convention

Recommended master workbook: QAI_Global_Grant_Financial_Compliance.xlsx

| Workbook group | Purpose |
| --- | --- |
| 01_Master | Grant, agreement, project, work-package masters |
| 02_Budget | Approved budgets and amendments |
| 03_Transactions | Expenses, labour, procurement and assets |
| 04_Eligibility | Rules and transaction assessments |
| 05_Evidence | Evidence index and audit trail |
| 06_Claims | Claims, approvals and reimbursements |
| 07_Reporting | Budget variance, forecasts and acquittal |
| 08_Compliance | Checklists, deadlines, changes and audit |
| 09_Reference | Cost categories, jurisdictions, currencies and controlled lists |

# 20. Final Operating Model

Global QAI Accounting & Grants Management = Accounting Platform + QAI Project Control + Grant Compliance + Evidence + Claims + Audit

The intended outcome is a reusable operating capability rather than dependence on one software vendor. Xero can provide an accessible global/multi-currency accounting foundation; Sage Intacct can be evaluated as an advanced cloud financial-control platform when scale and dimensional complexity increase. The QAI Grant Financial & Compliance Layer remains the common architecture across Canada, Australia, India and future jurisdictions.

# 21. Immediate Next Deliverable

Build the Excel workbook specified in this document with controlled drop-down lists, unique IDs, budget-versus-actual formulas, eligibility status, evidence links, claim reconciliation, funding-source allocation and audit-readiness indicators. Test it against one real QAI funding opportunity before purchasing specialist grant-management software.

QAI — Global Financial Control for Evidence-Based Innovation